# HealthConnect Week 7 Project Summary

Testing refinement and cross track validation | Bada Oluwagbade

Week 7 focused on testing whether the HealthConnect KPIs, analytical findings and connected Data Science outputs were accurate enough to support operational decisions. The source calculations were reproducible, while dashboard and several model-evidence checks remain pending.

| Measure | Verified result | Meaning |
| --- | --- | --- |
| Eligible appointments | 4,737 | Attended plus No-Show; cancellations excluded |
| Overall no-show rate | 51.15% | 2,423 of 4,737 eligible appointments |
| 41-60-day no-show rate | 68.49% | 1,028 of 1,501 appointments |
| Combined segment rate | 83.33% | 130 of 156 appointments |
| Refined model performance | Accuracy 0.641; ROC-AUC 0.689 | Data Science reported; four metrics reconciled |

# What was completed

Validated source structure, dates, lead-time boundaries and attendance-history consistency.

Recalculated the main denominator and appointment KPIs.

Confirmed the 41-60-day and combined high-risk findings with volumes and rates.

Reconciled accuracy, precision, recall and F1 against the supplied confusion matrix.

Documented cross-track agreements, limitations and Week 8 dependencies.

# Important refinements and qualifications

The agreed lead-time bands were used consistently in the validated dataset. The combined segment was treated as a Data Analytics rule, not as a confirmed Data Science feature. Reminder findings were qualified as associations rather than causal effects. Missing-distance handling retained an Unknown category.

# Outstanding work

Reconcile the attached-source count of 86 missing eligible distances with the working-notebook count of 39.

Complete Power BI default, filter, reset, sorting, interaction and refresh tests with screenshots.

Obtain Data Science segment reproduction, distance preprocessing, Brier details and stable prediction IDs.

Agree the operational threshold using real capacity and cost assumptions.

# Week 8 position

The analytical findings are ready for descriptive reporting. End-to-end validation remains partially ready until dashboard evidence and the unresolved Data Science dependencies are completed.