# HealthConnect Week 8 Readiness Assessment

# Readiness conclusion

The Data Analytics calculations are ready for descriptive reporting and presentation development. The project is not yet ready to claim complete end-to-end validation because Power BI tests and several Data Science evidence items remain open.

| Area | Status | Remaining action |
| --- | --- | --- |
| Source KPIs | Ready | Reconcile with Power BI |
| Analytical findings | Ready for descriptive reporting | Maintain causal qualifications |
| Dashboard | Not verified | Run and evidence all manual tests |
| Cross-track consistency | Partially ready | Obtain segment and preprocessing evidence |
| Prediction integration | Not ready | Receive ID-preserving scoring output |
| Operational threshold | Not ready | Agree costs, capacity and validation method |
| Documentation | Partially ready | Add screenshots and close or carry forward open issues |

# Priority actions before final presentation

Reconcile the missing-distance count and lock one source-data version.

Complete dashboard tests and attach actual screenshots.

Resolve or explicitly carry forward each open issue in the evidence workbook.

Obtain ID-preserving prediction output and missing model-test evidence where possible.

Use only validated or carefully qualified findings in the final story.

# Presentation-ready message

HealthConnect has a high observed no-show burden. Longer booking lead time and repeated previous no-shows identify useful prioritisation groups, but operational interventions and model thresholds still require monitored pilots and documented governance.